# Third Meeting|Minutes

## Date | 4/9/2017| Time 330 - 630pm | Meeting location Library GSR 5-1

| Meeting called by; Joel. Type of meeting; Team meeting, Design. Facilitator; Joel. Note taker; Joleen. Timekeeper; Shreyas. | Attendees: Joel Joleen Amanda Shreyas Ming Xuan Absent: None |
| --- | --- |

# Agenda topics

## Time allotted | 1530 - 1630  | Agenda topic Iteration breakdown| Presenter Joel

Discussion Conversation

- We went through the scope of the project

- Define coding standards (Eg: Naming convention, Comments, Indentations)

- Confirm on the documents to submit for SE project and rank them according to how our team will do it. (LD > UC > SEQ> CLASS> CRITICAL)

- Planned out task for each iteration and specify the milestone we are going to achieve

- Planned a rough timeline for each iteration of the project

- Planning design (1.5 days)

- Coding (3 days)

- Integration (0.5 days)

- Testing (1 day)

- Deployment (1.5 days)

Conclusion Closing

- PM to push team to hit iteration plans.

- In the event we fall behind of iteration plans, PM to reorganise schedule and notify team of shortfall.

- PM to decide on probability of speeding up iteration if ahead of schedule.

| Action items | Person responsible | Deadline |
| --- | --- | --- |
| Topic 1 Come out with the class diagram of the login function from the draft sequence diagram we have created | Joleen, Ming Xuan | Date ¦ time 11 Sep 2017 |
| Topic 2 Research more on bootstrap | Amanda, Shreyas | Date ¦ time 11 Sep 2017 |

## Time allotted | 1630 - 1715  | Agenda topic Functionalities breakdown and logic sequence sketching| Presenter Joel

Discussion Conversation

- Came up with usage of the system based on functionalities in use case diagram.

- Mapped out logic flow in each functionality with reference to requirements stated on IS 203 wiki.

Conclusion Closing

- Logic flow will serve as main point of reference when in doubt.

- To be changed accordingly should there be logic mismatch when coding application.

- In the event wiki is updated. Always double check to ensure main logic flow has no disruptive changes.

- In the event of disruptive change, PM to reorganise and call for emergency meeting to rectify flow.

- Yet to complete: Heatmap, AGI, 2 basic location reports

## Time allotted | 1715 - 1815  | Agenda topic Create basic class diagrams| Presenter Joel

Discussion Conversation

- Mapped out basic class diagrams based on the flow brainstormed.

Conclusion Closing

- Class diagram to follow logic flow of functions and functionalities.

- To be changed accordingly should there be class mismatch when coding application.

- In the event wiki is updated. Always double check to ensure class diagram matches logic flow.

- In the event of mismatch, PM to reorganise and call for emergency meeting to rectify class.

## Time allotted | 1815 - 1900  | Agenda topic Sequence diagram drawing for Login Feature| Presenter Joel

Discussion Conversation

- Mapped out basic sequence diagram for login feature based on class diagram.

- Need to double confirm logic for servlet functions.

Conclusion Closing

- Sequence diagram to follow class diagram functions and functionalities.

- To be changed accordingly should there be sequence mismatch when coding application.

- In the event wiki is updated. Always double check to ensure sequence diagram matches classes and logic flow.

- In the event of mismatch, PM to reorganise and call for emergency meeting to rectify sequence diagram.