Sixth Meeting |Minutes

## Meeting date *16/10/2017* | time *1530* | Meeting location *LKS Library PR 3-06*

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Ming Xuan | | Type of meeting | Planning, admin & updates  Test case and sequence diagram | | Facilitator | Ming Xuan | | Note taker | Joel | | Timekeeper | Amanda | | **Attendees:**  Joel  Joleen  Amanda  Shreyas  Ming Xuan  **Absent:**  None |

# Agenda topics

## Time allotted | *1530- 1545* | Agenda topic *Updates on project and functions* | Presenter *Ming Xuan*

**Discussion Conversation**

1. Function checking - Student Breakdown Report, Login, Bootstrap features done. Heatmap code is 90% complete and AGD is 50%. More time may be required for AGD
2. Discussed on the date where we will prepare Application demo and which features to be demonstrated.

**Conclusion Closing**

1. Next meeting will be for preparation Application demo – 18 10 2017
2. Functions to display for Application demo will be bootstrap, student breakdown report, heatmap
3. Location TBC

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| Finish up Heatmap function so we can start on testing and debugging | Shreyas Joleen | 17 Oct 2359 |
| Finish up AGD function before the end of the week | Amanda Joel | 20 Oct 2359 |

## Time allotted | *1545-1610* | Agenda topic *Sequence diagram updates of Heatmap and AGD* | Presenter *Shreyas, Joleen*

**Discussion Conversation**

1. Sequence diagram review for heatmap and AGD

**Conclusion Closing**

1. Edit sequence diagrams version 2 by 18 Oct 2359

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| Sequence Diagram Heatmap | Shreyas | 18 Oct 2359 |
| Sequence Diagram Heatmap | Ming Xuan | 18 Oct 2359 |
| Sequence Diagram Automatic Group Detection | Joel | 18 Oct 2359 |

## Time allotted | *1610 – 1630* | Agenda topic *Test case updates* | Presenter *Joleen*

**Discussion Conversation**

1. Test cases updates for iteration 4 for heatmap, basic location report and AGD

**Conclusion Closing**

1. Functions to be completed by 20Oct 2017 and testing to be completed over the weekend

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| Testing to completed before 22 Oct | Ming Xuan | 22 Oct 2359 |
| Code functions to be completed before 20 Oct | Shreyas, Joel, Amanda, Joleen | 20 Oct 2359 |