Meeting 7 |Minutes

## Meeting date | time *301017 | 1530* | Meeting location *LKS library 5.1*

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Joleen | | Type of meeting | Team meeting – planning, admin & updates | | Facilitator | Joleen | | Note taker | Shreyas | | Timekeeper | Joel | | Attendees  Shreyas  Joel  Ming Xuan  Joleen  Amanda |

# Agenda topics

## Time allotted | *1530-1630* | Agenda topic *Supervisor meeting 2* | Presenter *Joel*

Discussion Conversation

1. Consolidate the questions on the features to ask Rajesh before call
2. Took down the things Rajesh clarified

Conclusion Closing

1. Ming Xuan and Amanda to amend the necessary adjustments in the integration pp session

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| To edit codes based on Rajesh’s comment  Bootstrap validation, Json top-k | Mx & Amanda | 02 Nov 2017 2359 |

## Time allotted | *1630 - 1645* | Agenda topic *Progress Updates* | Presenter *Joleen*

Discussion Conversation

1. Checks the team on the progress
2. Tells team on the pp-hours and allocating tasks based on pp hours
3. Focus on completing the tasks as well as the testing features
4. First deployment on AWS must be deployed by 03 Nov 2017 in order for us to have time for testing and debugging
5. Second deployment on AWS must be deployed by 05 Nov 2017 for automatic UAT

Conclusion Closing

1. Project features, json and debugging to be completed by Ming xuan and Amanda
2. Testing and test cases to be tested by Joel and Shreyas

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| Top-K next places feature | Amanda & Ming Xuan | 01 Nov 2017 2359 |
| Json Top K popular places | Amanda & Ming Xuan | 02 Nov 2017 2359 |
| Json Automatic Group Detection | Amanda & Ming Xuan | 02 Nov 2017 2359 |
| Json Top K next place | Amanda & Ming Xuan | 02 Nov 2017 2359 |
| First AWS Deployment | Shreyas | 03 Nov 2017 2359 |
| Second AWS Deployment | Shreyas | 05 Nov 2017 1800 |

## Time allotted | *1645 - 1715* | Agenda topic *Testing* | Presenter *Shreyas*

Discussion Conversation

1. Come up with test cases for json feature because Web UI might not cover all JSON possibilities
2. Come up testing for completed features in this iteration
3. Testing and debugging must be done by 4th Nov 2017

Conclusion Closing

1. Test cases must test corner cases
2. Testcase iteration.xls must include Json test cases

|  |  |  |
| --- | --- | --- |
| Action items | Person responsible | Deadline |
| Edit testcaseIteration.xls | Joel & Shreyas | 02 Nov 2017 2359 |